| # Project Design Document | 02/03/2026 Keneron Agrov. |
| --- | --- |

| # Project Concept |  |  |  |
| --- | --- | --- | --- |
| ## 1 Player Control |  | You control a Hero (Theseus). | in this Top down; game. |
|  |  | where Arrows, WASD, on screen joystick. | makes the player Move in 4 directions. |

| ## 2 Basic Gameplay |  | During the game, Chests, rest spots, a minotaur, events; appear. | from Random areas in the blueprint, and chest in random areas in the labyrinth. |
| --- | --- | --- | --- |
|  |  | and the goal of the game is to Rescue the Young ones. |

| ## 3 Sound & Effects |  | There will be sound effects Walk sound effects, chest collection, music, minotaur sounds, event sounds, maybe sword or item effect. | and particle effects Breakable objects, collection of chests, death, events, rest.. |
| --- | --- | --- | --- |
|  |  | [optional] There will also be Comic or story style intro and stages and ending. |

| ## 4 Gameplay Mechanics |  | As the game progresses, You get tired. | making it Move you slower. |
| --- | --- | --- | --- |
|  |  | [optional] There will also be Items in chests and athena factor. |

| ## 5 User Interface |  | The Tiredness. | will Increase. | whenever You walk. |
| --- | --- | --- | --- | --- |
|  |  | At the start of the game, the title Minos; will appear. | and the game will end when Rescuing the people. |

| ## 6 Other Features |  | It's a work in progress, the first step is to do a functional playable screen. |
| --- | --- | --- |

# Project Timeline

| ## Milestone | ## Description | ## Due |
| --- | --- | --- |
| #1 | Designing one labyrinth and assign physics to the PHWalls. | 02/03. |
| #2 | Assigning player and placeholder, writing simple movement script. | 04/03. |
| #3 | Assign PHBackground music and SFX. | 04/03. |
| #4 | Create menu and assignable buttons. | 05/03. |
| #5 | Create interactable chest. | mm/dd. |
| #6 | Create minotaur AI. | mm/dd. |
| #7 | Assign resource and companion AI. | mm/dd. |
| #8 | Create tools and functions. | mm/dd. |
| Backlog | Stages More than one screen Events Rest spot Settings Death Athena functions. | mm/dd. |

# Project Sketch